■ BANGER RATIOS

PROJECT STATUS & MASTER CHECKLIST

bangerratios.com  ·  February 2026  ·  Consolidated from DEP I–XVII

github.com/jamestfilmer-ops

# 1. What This Document Is

This document is a complete audit of every deployment guide (DEP I through DEP XVII) written for Banger Ratios. It maps out every bug you encountered, every fix that was attempted, every feature that was planned or built, and every piece of work whose status is currently uncertain. The goal is to give you a single clear picture of where the project stands so you can work through it page by page, system by system.

# 2. Your Tech Stack

This is what the project is built on. Nothing here should need to change.

| Layer | Technology |
| --- | --- |
| Frontend | Next.js 16 (App Router), React 19, Space Grotesk font |
| Styling | CSS custom properties + inline styles |
| Database | Supabase (PostgreSQL) — albums, tracks, ratings, profiles, follows |
| Auth | Supabase Auth (email/password) |
| Music Data | iTunes Search API (free, no key required) |
| News Feed | Last.fm API (free key) — fallback to hardcoded headlines |
| Hosting | Vercel (auto-deploy from GitHub) |
| Domain | www.bangerratios.com via Vercel DNS |
| Supabase URL | https://vqtftxerpwpixhmpowvx.supabase.co |
| Local folder | ~/Desktop/banger-ratios |

# 3. Every Bug You Hit — and What Fixed It

These are all the errors and crashes documented across DEP I through XVII, what caused them, and the fix.

| Error / Symptom | Root Cause | Fix |
| --- | --- | --- |
| "Database error saving new user" | Trigger mismatch | Replace handle_new_user() trigger so it includes all profile columns (banner_url, avatar_url, spotify_id, bio, display_name). This was the #1 recurring issue across 8+ guides. |
| Login fails after signup | Email not confirmed OR trigger crash preventing profile creation | Run the SQL trigger fix first. Then check Supabase → Auth → Users to confirm user exists. Also confirm email confirmation is set up. |
| NewsBanner.js has terminal commands inside it | heredoc paste went wrong — shell commands were written into the JS file as code | Completely overwrite the file using Python (not heredoc). The file content was corrupt from the paste. |
| Build fails: 'not a React Component' in layout | RootLayout export was missing or broken | Replace layout.js entirely with the correct version that exports RootLayout as default. |
| "zsh: event not found" in terminal | zsh interprets ! in heredoc strings as history expansion | Use Python file writing instead of heredoc. Never use cat << EOF when the content contains exclamation marks. |
| heredoc> stuck in terminal | Closing word (HEREDOC or EOF) was missing or had a space before it | Type the closing word on its own line and press Enter. Or press Ctrl+C to cancel. |
| News banner showing fallback headlines only | Last.fm key missing from .env.local, or server not restarted after adding it | Add NEXT_PUBLIC_LASTFM_KEY to .env.local, then Ctrl+C and npm run dev again. |
| Profile photo / banner upload fails | Storage buckets not created in Supabase | Run the Block 4 SQL to create avatars and banners buckets with correct policies. |
| og-image not showing in link preview | File not in public/ folder, or Canva exported transparent background | Put og-image.png in public/. In Canva, set background color #111111 (not transparent). Test at opengraph.xyz. |
| Mobile nav not working / links not hiding | CSS media query wasn't appended, or was overwritten with > instead of >> | Append (>>) to globals.css, never replace (>). Check with: tail -30 src/app/globals.css |
| npm run build fails after code changes | Unclosed JSX tag, missing import, or bad syntax | Read the exact error — it names the file and line number. Fix that line. Most common: missing closing } or ). |
| git push rejected | Remote has commits your local doesn't have | Run git pull first, then push again. |
| Vercel deployed but site is broken | Environment variables not set in Vercel | Go to Vercel → Settings → Environment Variables → add both NEXT_PUBLIC_SUPABASE_URL and NEXT_PUBLIC_SUPABASE_ANON_KEY → Redeploy. |
| Artist names wrapping / breaking card layout | No overflow handling on text elements | Add white-space: nowrap; overflow: hidden; text-overflow: ellipsis to album-card-artist CSS class. |
| rm -rf next (wrong command) | Ran rm -rf next instead of rm -rf .next | Always use rm -rf .next (with the dot). Without it you'd delete a folder named 'next'. |
| Git identity warning on every commit | Git global user not set | Run: git config --global user.name "jamestfilmer-ops" and git config --global user.email "your@email.com" |

# 4. Every Page — Current Status

This is the status of every page in the app based on what's in the guides and what was uploaded in this session. Pages marked ⚠️ Uncertain means the guides attempted changes but it's unclear if they landed correctly in your actual files.

| Page / File | Status | Notes |
| --- | --- | --- |
| / (Homepage) | ⚠️ Uncertain | Has animated stat counters, hero text, CTA buttons. Counters may show hardcoded numbers — ideally should pull from Supabase. Hero copy and layout not confirmed. |
| /auth (Sign In / Sign Up) | ✅ Done | Strong version uploaded this session. Has live password validator, consent checkbox, error states. Uses correct Supabase signInWithPassword. |
| /albums | ✅ Rebuilt | New version built this session. Live iTunes Top Albums RSS at top, community rated below, genre filter, album search. Old version had static SEED_ALBUMS. |
| /album/[id] | ⚠️ Uncertain | Core rating logic looks solid (1–7 buttons, skip, submit, recalculate). Stray comment in file needs removal. Needs testing. |
| /artists | ✅ Rebuilt | New version built this session. Always populated from Last.fm or iTunes. Community rankings if data exists. Artist search. Old version was empty when no ratings. |
| /leaderboards | ✅ Good | Uploaded this session. Top Rated / Most Rated / Hidden Gems modes. Genre + decade filters. Pulls live from Supabase. |
| /releases | ❌ Missing/Broken | Not uploaded this session. Old version likely had static data. Should use iTunes RSS — new /albums page now covers this functionality. |
| /friends | ⚠️ Uncertain | Was rewritten multiple times across guides (XI, XII, XIII, XIV). Has user search, follow/unfollow, activity feed. Unclear which version is live. Missing magnifying glass icon was one specific bug. |
| /profile | ⚠️ Uncertain | Multiple upgrades attempted: banner image, avatar upload, Spotify connect. Unclear which made it into your actual file. Needs to be uploaded and reviewed. |
| /profile/[username] | ⚠️ Uncertain | Public profile view. Referenced in friends page but full page file not confirmed to exist. |
| /settings | 🔲 Planned | Designed in DEP XIII. Has password change, username, bio, favorite albums, streaming links, avatar upload. File may or may not exist. |
| /merch | ✅ Good | Uploaded this session. 12 products, email waitlist capture. One typo: 'Whats Your Ratio Mug' missing apostrophe. |
| /about | ✅ Good | Uploaded this session. Has rating scale, methodology, privacy policy, Nashville mention. |
| /terms | 🔲 Planned | Designed in DEP XIII. T&C page at /terms. May not exist as a file yet. |
| /merch (waitlist email) | 🔲 Planned | 'Notify Me' button captures email but goes nowhere. Needs Mailchimp or ConvertKit integration. |

# 5. Components & System Files — Status

| File | Status | Notes |
| --- | --- | --- |
| Nav.js | ⚠️ Uncertain | Two versions uploaded this session — one simple (current style), one with hamburger mobile menu. Current live version is unclear. Missing ALBUMS and ARTISTS links confirmed bug. Should use Next.js <Link> not <a> tags. |
| NewsBanner.js | ⚠️ Uncertain | Was broken at one point (terminal commands pasted inside it). Was fixed with Python. Speed was 40s (too fast) → corrected to 90s. Current state of live file unknown. |
| layout.js | ⚠️ Uncertain | Complete correct version was in multiple guides. Includes Open Graph metadata. Must export RootLayout as default. Current state unknown. |
| globals.css | ⚠️ Uncertain | Had duplicate CSS blocks at one point (cleaned up). Responsive media queries were appended in DEP XI. Mobile hamburger CSS appended. Current state unknown — may have duplicates if appended multiple times. |
| supabase.js | ✅ Done | Simple client file. Just reads env vars. Unlikely to have issues. |
| next.config.mjs | ✅ Done | Updated from deprecated images.domains to remotePatterns for iTunes image hosting. |
| Icons.js | 🔲 Planned | Created in DEP XI — pink SVG icons (music note, fire, trophy, users) to replace emoji fallbacks. May or may not exist. |
| Footer.js | 🔲 Planned | Designed in DEP XIII. © 2026 footer with Terms and Settings links. May or may not exist. |
| middleware.js | 🔲 Planned | Rate limiting middleware (60 req/min per IP). Designed in DEP XIII/XIV. May or may not exist. |
| .env.local | ⚠️ Uncertain | Should have NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY, NEXT_PUBLIC_LASTFM_KEY. Last.fm key addition was mentioned but may not have been done. |
| og-image.png | 🔲 Planned | Needs to be created in Canva (1200×630, black background) and placed in public/. Not confirmed done. |

# 6. Database — What Should Exist

All of this needs to be in Supabase. Since you're wiping and starting fresh, run the full SQL block from the master guide. Here's what it creates and why each piece matters.

| Table / Object | Status | Purpose |
| --- | --- | --- |
| albums | Run SQL | Stores every album that gets looked up. itunes_collection_id is unique. banger_ratio and total_ratings update automatically via stored procedure. |
| tracks | Run SQL | Each track on each album. Stores avg_rating, total_ratings, is_banger. Updated by recalculate_banger_ratio(). |
| ratings | Run SQL | One row per user per track. Unique on (user_id, track_id). Score is 1–7. |
| profiles | Run SQL | One row per user. Created automatically by handle_new_user() trigger. Has: username, avatar_url, banner_url, bio, display_name, spotify_id. |
| follows | Run SQL | Social follow graph. follower_id follows following_id. Unique pair constraint prevents duplicates. |
| handle_new_user() trigger | Critical — Run SQL | Creates a profile row automatically when a user signs up. This was the source of 'Database error saving new user'. Must be run. |
| recalculate_banger_ratio() | Run SQL | Stored procedure called after ratings are submitted. Recalculates avg_rating, is_banger per track, and banger_ratio for the album. |
| Storage: avatars bucket | Run SQL | Holds user profile photos. Public read, owner write policy. |
| Storage: banners bucket | Run SQL | Holds user profile banner images. Public read, owner write policy. |
| pg_trgm extension | Run SQL | Enables fuzzy username search on the friends page. Required for .ilike() queries to perform well. |
| RLS policies | Run SQL | Row Level Security. Public can read albums, tracks, ratings. Users can only write their own ratings and profile. |

# 7. Features — Every One That Was Planned or Attempted

This is the complete feature inventory from all 17 guides. Some are done, some were partially done, some were only planned.

## 7A. Core Rating System

| ✅ | iTunes album search and lookup | User searches any album → iTunes API returns tracks → saved to Supabase |
| --- | --- | --- |
| ✅ | 1–7 track rating buttons | Per-track rating with visual feedback (filled buttons, color progression) |
| ✅ | Skip button per track | Mark a track as skipped (not rated), with Undo |
| ✅ | Progress bar while rating | Shows % of tracks rated or skipped |
| ✅ | Submit ratings button (sticky bar) | Fixed bottom bar, disabled until ratings are made, shows count |
| ✅ | Banger Ratio calculation | recalculate_banger_ratio() stored procedure runs after submit |
| ✅ | Community average display | Each track shows avg rating and total ratings from all users |
| ✅ | Banger threshold (5+) | Tracks averaging 5+ get 🔥 icon and count toward banger ratio |
| ✅ | Classification badges | 💎 Certified Classic (90%+), 🥇 Solid Gold (75%+), 🎵 Hit or Miss (60%+), etc. |
| 🔲 | Minimum ratings for leaderboard | Guides mentioned 3+ ratings per track needed — may not be enforced in code |

## 7B. Navigation & Layout

| ✅ | Sticky navigation bar | Auth-aware: shows Sign In or Profile/Sign Out based on login state |
| --- | --- | --- |
| 🔲 | Mobile hamburger menu | Designed in DEP XI. CSS classes added. Unclear if functional in live file. |
| 🔲 | Nav uses Next.js <Link> | Current uploaded Nav.js uses <a href> which causes full page reloads |
| ✅ | News banner (scrolling ticker) | Pink bar at top. Last.fm live feed with hardcoded fallback headlines |
| 🔲 | Footer with © 2026 | Designed in DEP XIII. May not exist. Links to Terms, Settings, About. |
| 🔲 | Open Graph metadata | layout.js has the metadata. og-image.png not confirmed created/placed. |
| 🔲 | Space Grotesk font | Referenced in guides. May be missing from layout.js head links. |

## 7C. User Accounts & Auth

| ✅ | Email/password sign up | Supabase Auth. Email confirmation required. |
| --- | --- | --- |
| ✅ | Password strength validator | Live feedback: 8+ chars, uppercase, number, special character |
| ✅ | Marketing consent checkbox | Stored in Supabase user metadata on signup |
| ✅ | Sign in / sign out | Session persists. Redirect to / on sign out. |
| 🔲 | Profile: avatar upload | Designed and coded. Requires avatars storage bucket. Unclear if wired up. |
| 🔲 | Profile: banner image upload | Designed and coded. Requires banners storage bucket. Unclear if wired up. |
| 🔲 | Profile: bio field | Column added to profiles table. UI may or may not exist. |
| 🔲 | Profile: display name | Column added to profiles table. UI may or may not exist. |
| 🔲 | Profile: favorite albums list | Designed in DEP XIII. jsonb column. Settings page input. May not exist. |
| 🔲 | Profile: Spotify connect | OAuth flow designed. Requires Spotify Developer app setup. |
| 🔲 | Profile: Apple Music URL | Simple URL field. Designed in DEP XIII settings page. |
| 🔲 | Settings page (/settings) | Full settings page designed in DEP XIII. May not exist. |
| 🔲 | Password change in settings | Part of settings page. Uses supabase.auth.updateUser() |
| 🔲 | Public profile pages (/profile/[username]) | Referenced in friends page. Full page may not exist. |

## 7D. Social Features

| ✅ | Friends page exists | Allows user search and follow/unfollow. Multiple rewrites across guides. |
| --- | --- | --- |
| 🔲 | Friends search works correctly | Used .ilike() for username search. Requires pg_trgm and follows table. |
| 🔲 | Friends activity feed | Shows what friends have rated recently. Pulls from ratings joined to profiles. |
| 🔲 | Magnifying glass search button | Specific UI fix requested in DEP XIII. Current state unknown. |
| 🔲 | Follow count on profile | Not designed in guides. Would be a useful future addition. |

## 7E. Discovery Pages

| ✅ | Albums page — live iTunes charts | New version built this session. Always populated. |
| --- | --- | --- |
| ✅ | Albums page — community rated section | Shows Supabase data below charts. Empty state if no ratings. |
| ✅ | Albums page — genre filter | Filters both iTunes charts and community rated simultaneously. |
| ✅ | Albums page — album search | iTunes search returns results in a grid. Click to rate. |
| ✅ | Artists page — trending (live) | New version. Last.fm or iTunes fallback. Always populated. |
| ✅ | Artists page — community rankings | Shows only when rated albums exist. Linked to top album. |
| ✅ | Artists page — artist search | iTunes artist search with clickable results. |
| ✅ | Leaderboards — Top/Most/Hidden Gems modes | Three ranking modes. Genre and decade filters. |
| 🔲 | Releases page | Was a separate page pulling iTunes new releases. Functionality now covered by Albums page. Page file may still exist or be broken. |
| 🔲 | Album artwork on seed cards | Was attempted multiple times. Complex artwork fetch from iTunes using itunes_id. May or may not be working. |
| 🔲 | Artist photos (real images) | iTunes lookup for artist album art as proxy image. Attempted in DEP XI–XIV. Unclear if working. |

## 7F. Security & Infrastructure

| ✅ | Supabase Row Level Security | Public read on albums/tracks/ratings. Users own their ratings and profiles. |
| --- | --- | --- |
| 🔲 | Rate limiting middleware | Designed in DEP XIII. 60 req/min per IP. File may not exist. |
| 🔲 | Security headers in next.config | X-Frame-Options, CSP headers designed in DEP XIII. May not exist. |
| 🔲 | Supabase auth rate limits | Auth → Rate Limits: set email signups to 10/hr. May not be configured. |
| 🔲 | Bot / DDoS protection via Vercel | Vercel Firewall — needs to be manually enabled in Vercel dashboard. |
| 🔲 | Terms & Conditions page | Designed in DEP XIII at /terms. About page links to it. Page may 404. |

## 7G. Merch & Revenue

| ✅ | Merch page with 12 products | Uploaded this session. Grid layout, hover effects, price display. |
| --- | --- | --- |
| ✅ | Email waitlist capture UI | Input + Notify Me button exists on merch page. |
| 🔲 | Waitlist email actually saves | 'Notify Me' button has no backend. Needs Mailchimp/ConvertKit integration. |
| 🔲 | Real merch store (Shopify etc) | Currently a preview page only. No cart, no checkout. |

# 8. Recommended Priority Order

Based on everything above, here is the recommended order to work through the project. Each group is a focused session. Do not skip ahead — each group builds on the previous.

## Group 1 — Foundation (Do This First, Today)

- Run the full SQL block in Supabase (wipe + fresh schema with all tables and trigger)

- Test signup: create a new account at /auth — confirm no 'Database error saving new user'

- Test sign in: log back in with the account

- Confirm profile page loads after login

- Add NEXT_PUBLIC_LASTFM_KEY to .env.local and Vercel if you have a Last.fm key

## Group 2 — Core Pages (Upload & Verify Each File)

- Upload layout.js — confirm Space Grotesk font, NewsBanner, and Nav are included

- Upload Nav.js — confirm correct links (Albums, Artists, Friends included)

- Upload NewsBanner.js — confirm 90s speed, Last.fm or fallback

- Review album/[id]/page.js — remove stray comment, test rating flow end to end

- Confirm leaderboards/page.js works with real data after rating an album

## Group 3 — Profile & Social

- Upload profile/page.js — review what's there, add avatar/banner upload if missing

- Confirm friends/page.js works — search finds users, follow/unfollow works

- Create settings/page.js (password change, bio, favorite albums)

- Create public profile pages at /profile/[username]

## Group 4 — Polish & Launch Prep

- Create og-image.png in Canva (1200×630, black bg, pink accent) and place in public/

- Test link preview at opengraph.xyz

- Create Terms page at /terms

- Create Footer.js with © 2026 and add to layout.js

- Add mobile hamburger menu CSS and confirm it works on phone

- Fix Nav.js to use Next.js <Link> instead of <a href>

- Fix merch page apostrophe typo ("Whats Your Ratio Mug" → "What's Your Ratio Mug")

## Group 5 — Security & Infrastructure

- Create middleware.js for rate limiting

- Add security headers to next.config.mjs

- Enable Supabase auth rate limits (Authentication → Rate Limits)

- Enable Vercel Firewall in Vercel dashboard

## Group 6 — Future Features

- Merch waitlist → connect to Mailchimp or ConvertKit

- Homepage stats → pull real counts from Supabase instead of hardcoded numbers

- Artist photos → real photos via Last.fm artist.getInfo API

- Email notifications for follows or leaderboard changes

- Spotify connect for profile pages

- Real merch store via Shopify or Stripe

# 9. How to Work With Claude Going Forward

To get the best results, upload the specific file you want to work on along with a clear description of what you want to do. Don't describe the problem generally — show the actual file.

| What to say | What to attach |
| --- | --- |
| "Here's my profile page. Add avatar upload." | profile/page.js |
| "Here's my Nav. Fix it to use Next.js Link tags." | Nav.js |
| "The friends search isn't working. Here's the file." | friends/page.js |
| "I want a Settings page with password change and bio." | Nothing — Claude will write it from scratch |
| "My build is failing. Here's the error." | Screenshot or paste the terminal error text |
| "Here's my layout.js — is it correct?" | layout.js |

■ BANGER RATIOS  ·  PROJECT STATUS MASTER DOC  ·  February 2026  ·  bangerratios.com