BANGER RATIOS

MASTER FEATURE CHECKLIST  ·  UPDATED

Everything that exists · Everything being built · Everything on the roadmap

bangerratios.com  ·  Nashville, TN  ·  February 2026

|  | STATUS | WHAT IT MEANS |
| --- | --- | --- |
| ✅ | DONE | Already live on bangerratios.com |
| 🔧 | BUG — FIX NOW | Broken right now, hurts users |
| 🔥 | DO NEXT | Highest priority — these are your next sessions |
| ⚡ | SOON | Build after 🔥 items are done |
| 🌙 | LATER | When you have real users and traction |
| 💰 | REVENUE | Generates actual cash — Stripe, merch, B2B |
| 📊 | FUNDABILITY | Makes investors take you seriously |
| 🚫 | DEFER | Do NOT build yet — stay focused |

📌 HOW TO USE THIS DOCUMENT This is your single reference for everything Banger Ratios is, has, and needs. Updated with Phase 2 Execution Directive — explicit phase order and defer list added. 1. Start with 🔧 BUG FIXES — these are breaking things right now. 2. Work through 🔥 DO NEXT items in order — each has its own deployment guide. 3. ⚡ SOON items are your next month once the foundation is clean. 4. 🌙 LATER is your roadmap for when you have real users returning daily. 5. 💰 REVENUE is what you build when you're ready to charge people. 6. 📊 FUNDABILITY is what you build before you walk into a pitch meeting. 7. 🚫 DEFER means do NOT build this yet — staying focused is the whole game. The "GUIDE" column shows which deployment guide covers that feature.

🗺️ PHASE ROADMAP — THE CORRECT ORDER

This is the sequence from the Phase 2 Execution Directive. Do not reorder. Each phase unlocks the next.

PHASE 1 — Stability + Structural Cleanup → Database indexes (already done ✅) → iTunes artwork → 600×600 → RatioBadge.js component — extract BEFORE any new UI → Skeleton loading system → Toast notification system

PHASE 2 — UX & Polish Layer → Mobile bottom navigation (BottomNav.js) → Optimistic rating UI (submitAll rewrite) → Micro-animations — 5 CSS rules max → Design token system (expand :root vars)

PHASE 3 — Retention Engine → Activity feed — SQL JOIN first, no client hacks → Taste compatibility — DB function + cache table, no client computation → Cursor pagination — replace ALL offset logic with created_at or id cursor

PHASE 4 — Revenue → Stripe + Pro tier ($4.99/month) → profiles.is_pro + checkout route + webhook route → Pro: CSV export, unlimited lists, advanced analytics, supporter badge

PHASE 5 — Investor Surface Area → /admin dashboard (protected) — users, ratings, avg/user, albums/week, top genres → /data public page — total users, albums, ratings, top 5 most-rated, top 5 controversial

🏗️ WHAT EXISTS TODAY

These features are live on bangerratios.com right now.

|  | FEATURE / TASK | NOTES | GUIDE |
| --- | --- | --- | --- |
| ✅ | Core rating system (1–7 per track) DONE | Rate every track, submit all at once | — |
| ✅ | Banger Ratio — Bayesian calibrated DONE | Prior=4.0, m=1.0, threshold=5.0 — fixed in BR_DEPL_19 | BR_DEPL_19 |
| ✅ | Album search via iTunes API DONE | Free, no API key, real-time results | — |
| ✅ | Album detail page /album/[id] DONE | Tracklist + rating buttons + submit | — |
| ✅ | Banger Ratio badges DONE | 💎 Certified Classic / 🥇 Solid Gold / 🎵 Hit or Miss / ⚠️ Filler / ❌ Skip | — |
| ✅ | Leaderboard page /leaderboards DONE | Top-rated albums across all users | — |
| ✅ | Releases page /releases DONE | New/popular albums (random search — fix in BR_DEPL_21) | — |
| ✅ | Artists page /artists DONE | Artist leaderboard ranked by avg Banger Ratio | — |
| ✅ | User auth (Supabase) DONE | Sign up, sign in, sign out | — |
| ✅ | User profile /profile DONE | Username, display name, bio, avatar, ratings history | — |
| ✅ | Public profiles /profile/[username] DONE | Anyone can view any user's profile | — |
| ✅ | Follow / unfollow users DONE | follows table in Supabase — wired up | — |
| ✅ | Find Friends page DONE | Search users by username — CURRENTLY 404 (see bugs) | — |
| ✅ | NewsBanner ticker DONE | Scrolling announcement bar at top of page | — |
| ✅ | Glassy nav + pink glow + CSS tokens DONE | Restored and upgraded in BR_DEPL_18 | BR_DEPL_18 |
| ✅ | 8 database performance indexes DONE | Fast queries at scale — run in Supabase | BR_DEPL_18 |
| ✅ | Supabase RLS DONE | Row-level security — users only edit their own data | — |
| ✅ | About, Terms, Merch pages DONE | Basic site pages — Merch not connected to store yet | — |
| ✅ | Vercel auto-deploy from GitHub DONE | Every git push → live in ~2 minutes | — |

🔧 ACTIVE BUGS — FIX BEFORE ADDING ANYTHING

Every one of these is either losing you users or embarrassing you in front of potential ones.

|  | FEATURE / TASK | NOTES | GUIDE |
| --- | --- | --- | --- |
| ✅ | Banger Ratio returning 100% or 0% DONE | Fixed — Bayesian calibration in BR_DEPL_19 | BR_DEPL_19 |
| 🔧 | Rating counter on homepage overcounting FIX NOW | "You've rated X albums" showing wrong number | — |
| 🔧 | Profile photo / banner upload broken FIX NOW | Supabase storage policy issue | BR_DEPL_20 |
| 🔧 | Profile location field error FIX NOW | ALTER TABLE fix — one SQL line in Supabase | BR_DEPL_20 |
| 🔧 | Find Friends page — 404 error FIX NOW | Route exists in nav but page doesn't render | BR_DEPL_20 |
| 🔧 | Blank white flash on every page load FIX NOW | No skeleton screens — fixed in BR_DEPL_20 | BR_DEPL_20 |

🔥 DO NEXT — PHASE 1 + 2 IN ORDER

These are ordered by the Phase 2 Execution Directive. Do not skip ahead or reorder.

PHASE 1 — STABILITY & STRUCTURAL CLEANUP (DO THESE FIRST)

|  | FEATURE / TASK | NOTES | GUIDE |
| --- | --- | --- | --- |
| ✅ | Database indexes (8 SQL indexes) DONE | Already done — run in Supabase from BR_DEPL_18 | BR_DEPL_18 |
| 🔥 | iTunes artwork → 600×600 DO NEXT | One-line fix: swap "100x100bb" for "600x600bb" everywhere | BR_DEPL_20 |
| 🔥 | RatioBadge.js — extract before any new UI DO NEXT | 💎🥇🎵⚠️❌ badge copy-pasted in 4 files — extract first | BR_DEPL_20 |
| 🔥 | Skeleton.js — CSS shimmer loading DO NEXT | Drop into homepage, album page, profile page | BR_DEPL_20 |
| 🔥 | ToastContext.js + useToast() hook DO NEXT | Wrap in layout.js — success/error/auto-dismiss | BR_DEPL_20 |

PHASE 2 — UX & POLISH LAYER

|  | FEATURE / TASK | NOTES | GUIDE |
| --- | --- | --- | --- |
| 🔥 | BottomNav.js — mobile bottom navigation DO NEXT | Fixed bottom, CSS media query only, no routing changes | BR_DEPL_21 |
| 🔥 | Optimistic rating UI — rewrite submitAll() DO NEXT | Immediate state update, roll back on failure | BR_DEPL_21 |
| 🔥 | Micro-animations — 5 CSS rules max DO NEXT | Button scale, card hover, page fade, ratio pulse, fire emoji pulse | BR_DEPL_21 |
| 🔥 | Design token system — expand :root DO NEXT | --surface, --surface-2, --border, --text, radius scale, shadow scale | BR_DEPL_21 |

PROFILE FIXES

|  | FEATURE / TASK | NOTES | GUIDE |
| --- | --- | --- | --- |
| 🔧 | Add location column to profiles FIX NOW | One SQL line: ALTER TABLE profiles ADD COLUMN IF NOT EXISTS location text | BR_DEPL_20 |
| 🔧 | Fix profile photo / banner upload FIX NOW | Supabase storage bucket policy + frontend wiring | BR_DEPL_20 |
| 🔥 | Bio saving and displaying correctly DO NEXT | bio column exists — confirm saves and shows on public profile | BR_DEPL_20 |
| 🔥 | Spotify profile link (simple URL) DO NEXT | Green "Open in Spotify" button — 20 lines of code | BR_DEPL_20 |
| 🔥 | Apple Music profile link DO NEXT | Red "Open in Apple Music" button — same pattern | BR_DEPL_20 |

DISCOVERY

|  | FEATURE / TASK | NOTES | GUIDE |
| --- | --- | --- | --- |
| 🔥 | Releases page: genre filter tabs DO NEXT | iTunes RSS genre feed. Pill tab UI. BR_DEPL_21 | BR_DEPL_21 |

⚡ SOON — PHASE 3: RETENTION ENGINE

Build these once Phase 1 and 2 are done. This is what turns a tool into a community people come back to daily.

ACTIVITY FEED — THE HEART OF RETENTION

|  | FEATURE / TASK | NOTES | GUIDE |
| --- | --- | --- | --- |
| ⚡ | Activity feed on homepage SOON | SQL JOIN first — ratings + albums + profiles. No client hacks. | BR_DEPL_22 |
| ⚡ | Deduplicate per (user, album) SOON | One feed item per user per album — use Map keyed on user_id+album_id | BR_DEPL_22 |
| ⚡ | FeedItem.js component SOON | Avatar + username + album + ratio + time. Mobile full-width, desktop side col. | BR_DEPL_22 |
| ⚡ | Community comparison after submit SOON | "You rated this 12% higher than the community average" | BR_DEPL_22 |

TASTE COMPATIBILITY — VIRAL + DEFENSIBLE

|  | FEATURE / TASK | NOTES | GUIDE |
| --- | --- | --- | --- |
| ⚡ | compatibility_cache table SOON | user_a, user_b, score, updated_at — always store lower UUID first | BR_DEPL_23 |
| ⚡ | get_taste_compatibility(user_a, user_b) SQL function SOON | Server-side only — no client computation ever | BR_DEPL_23 |
| ⚡ | Trigger: update cache on rating change SOON | Recompute when either user submits new ratings | BR_DEPL_23 |
| ⚡ | "You and @user agree 78%" on profile pages SOON | Display cached score on profile — viral, shareable | BR_DEPL_23 |

CURSOR PAGINATION — REQUIRED BEFORE SCALE

|  | FEATURE / TASK | NOTES | GUIDE |
| --- | --- | --- | --- |
| ⚡ | Replace ALL offset/showCount logic with cursors SOON | Use created_at or id — .gt("id", lastSeenId) pattern | BR_DEPL_23 |
| ⚡ | Homepage cursor pagination SOON | Fetch 20 at a time, "Load More" button — not infinite scroll | BR_DEPL_23 |
| ⚡ | Leaderboard cursor pagination SOON | Same pattern — O(20) at any scale vs O(n) now | BR_DEPL_23 |
| ⚡ | Activity feed cursor pagination SOON | Essential — feed will be unbounded without this | BR_DEPL_23 |

ADDITIONAL SOON ITEMS

|  | FEATURE / TASK | NOTES | GUIDE |
| --- | --- | --- | --- |
| ⚡ | "Because you rated X" recommendations SOON | 3 recs after submit — smart Supabase query, no ML needed | BR_DEPL_24 |
| ⚡ | Album analytics tab (Recharts) SOON | Rating histogram + track bar chart + your vs community overlay | BR_DEPL_24 |
| ⚡ | Animated global stats (homepage) SOON | "84,229 tracks analyzed" counter — signals momentum to visitors | BR_DEPL_22 |
| ⚡ | Progress bar while rating SOON | X tracks remaining + animated completion bar | BR_DEPL_22 |
| ⚡ | "Statistically Stable" badge SOON | Shows once 25+ ratings submitted — builds data credibility | BR_DEPL_23 |
| ⚡ | Edge caching via Next.js Route Handlers SOON | iTunes API server-side → albums load in <50ms from CDN | BR_DEPL_24 |
| ⚡ | Vercel cron job for daily releases refresh SOON | Auto-refreshes /releases at 6am daily | BR_DEPL_24 |
| ⚡ | RatioBadge.js — centralized (Phase 1 req) SOON | Ratio color, confidence indicator, stable badge, animated number | BR_DEPL_20 |
| ⚡ | AlbumCard.js component SOON | Same card on homepage/leaderboards/artists/search | BR_DEPL_22 |
| ⚡ | UserAvatar.js component SOON | Avatar + initials fallback used everywhere | BR_DEPL_22 |

💰 REVENUE — PHASE 4

The honest math: 100 subscribers at $4.99 = $499/month recurring. Build this when you have active users.

|  | FEATURE / TASK | NOTES | GUIDE |
| --- | --- | --- | --- |
| 💰 | Banger Ratios Pro — $4.99/month (Stripe) REVENUE | Stripe Checkout + webhook + profiles.is_pro + Pro badge | BR_DEPL_26 |
| 💰 | profiles.is_pro boolean + stripe_customer_id REVENUE | SQL column additions — one ALTER TABLE | BR_DEPL_26 |
| 💰 | /api/stripe/checkout route handler REVENUE | Creates Stripe Checkout session — Next.js Route Handler | BR_DEPL_26 |
| 💰 | /api/stripe/webhook route handler REVENUE | Sets profiles.is_pro = true on success | BR_DEPL_26 |
| 💰 | Pro feature: CSV export of your ratings REVENUE | Your data, yours to keep — power user value | BR_DEPL_26 |
| 💰 | Pro feature: Unlimited lists (free = 3) REVENUE | Simple gate — check profiles.is_pro before creating list | BR_DEPL_26 |
| 💰 | Pro feature: Advanced taste analytics REVENUE | Deep profile + year-in-review + decade breakdown | BR_DEPL_27 |
| 💰 | Pro feature: Early access + Supporter badge REVENUE | Pink crown next to username. Social signal. | BR_DEPL_26 |
| 💰 | Merch store (Printful integration) REVENUE | T-shirts / stickers — low investment, brand building | BR_DEPL_28 |
| 💰 | Artist/Label data dashboard (B2B) REVENUE | Read-only: ratio over time, track breakdown, genre avg | BR_DEPL_30+ |

📊 FUNDABILITY — PHASE 5: INVESTOR SURFACE AREA

Build these before walking into a pitch. They reframe Banger Ratios as a data company, not a music app.

THE THREE MILESTONES THAT UNLOCK FUNDING

|  | FEATURE / TASK | NOTES | GUIDE |
| --- | --- | --- | --- |
| 📊 | Milestone 1 — 10,000 albums rated FUND | Proves dataset is statistically meaningful | — |
| 📊 | Milestone 2 — 1,000 daily active users FUND | Proves habit formation | — |
| 📊 | Milestone 3 — 5% paid conversion rate FUND | Proves monetization | — |

/ADMIN DASHBOARD (PROTECTED ROUTE)

|  | FEATURE / TASK | NOTES | GUIDE |
| --- | --- | --- | --- |
| 📊 | Total users FUND | Supabase aggregate — COUNT from profiles | BR_DEPL_27 |
| 📊 | Total ratings FUND | COUNT from ratings table | BR_DEPL_27 |
| 📊 | Avg ratings per user FUND | Total ratings / total users | BR_DEPL_27 |
| 📊 | Albums rated per week FUND | GROUP BY week(created_at) — trend line | BR_DEPL_27 |
| 📊 | Top 5 genres by activity FUND | JOIN ratings → albums → GROUP BY genre | BR_DEPL_27 |
| 📊 | 30-day retention approximation FUND | Users who rated in both last-30 and prior-30 days | BR_DEPL_27 |

/DATA PUBLIC PAGE (INVESTOR-READABLE)

|  | FEATURE / TASK | NOTES | GUIDE |
| --- | --- | --- | --- |
| 📊 | Total users registered FUND | Live count — shown prominently | BR_DEPL_27 |
| 📊 | Total albums in database FUND | Albums with at least 1 rating | BR_DEPL_27 |
| 📊 | Total ratings submitted FUND | The core data asset number | BR_DEPL_27 |
| 📊 | Avg ratings per user FUND | Shows engagement depth | BR_DEPL_27 |
| 📊 | Top 5 most-rated albums FUND | Shows what music fans actually argue about | BR_DEPL_27 |
| 📊 | Top 5 controversial (banger_ratio 40–60%) FUND | Most debated albums — editorial gold | BR_DEPL_27 |

OTHER FUNDABILITY ITEMS

|  | FEATURE / TASK | NOTES | GUIDE |
| --- | --- | --- | --- |
| 📊 | Vercel Speed Analytics (one toggle) FUND | Core Web Vitals + load times. Free. 30 seconds to enable. | BR_DEPL_20 |
| 📊 | taste graph — compatibility_cache table FUND | Network effect slide: users become nodes, taste = edges | BR_DEPL_23 |
| 📊 | Embeddable Banger Ratio widget FUND | <script> on any blog → every embed = backlink + growth loop | BR_DEPL_29 |
| 📊 | og:image meta tags for social sharing FUND | Album artwork in link previews — one line per page | BR_DEPL_21 |
| 📊 | Google Analytics or Vercel Analytics FUND | Track users. You need this data before any pitch. | BR_DEPL_20 |
| 📊 | Press / media page FUND | "Built in Nashville" · mission statement · clean brand story | — |

🌙 LATER — WHEN YOU HAVE REAL USERS

High value, high effort. Do not touch these until you have hundreds of daily active users.

|  | FEATURE / TASK | NOTES | GUIDE |
| --- | --- | --- | --- |
| 🌙 | Dark mode LATER | ThemeProvider + CSS dark vars — design token system is the prerequisite | BR_DEPL_26+ |
| 🌙 | Artist profile pages /artist/[slug] LATER | Discography + artist ratio + Last.fm photo + Wikipedia bio | BR_DEPL_26+ |
| 🌙 | Personal taste profile /taste LATER | Genre donut chart + score distribution + signature sound | BR_DEPL_26+ |
| 🌙 | Genre deep dive pages /genre/[slug] LATER | Mount Rushmore + Trending + Most Controversial + Hidden Gems | BR_DEPL_26+ |
| 🌙 | Mood & context tags (vibes) LATER | "Late Night" · "Workout" — user-generated album taxonomy | BR_DEPL_27+ |
| 🌙 | Swipe-to-rate on mobile LATER | Tinder-style swipe — ~40 lines, touch events only, no library | BR_DEPL_27+ |
| 🌙 | Weekly taste report (shareable card) LATER | Spotify Wrapped instinct — built to screenshot and post | BR_DEPL_25 |
| 🌙 | Supabase Realtime on album pages LATER | Live ratio updates when another user rates same album | BR_DEPL_24 |
| 🌙 | PWA (offline mode) LATER | Service worker + manifest — save for much later | BR_DEPL_30+ |
| 🌙 | Seed 100 albums manually (1975–2025) LATER | 4 sessions of 45 min — rate through the UI, not a script. DO THIS SOON. | Manual |

🚫 EXPLICITLY DEFER — DO NOT BUILD YET

From the Phase 2 Execution Directive: these are explicitly off the table until the retention and revenue phases are done. Discipline = focus.

|  | FEATURE / TASK | NOTES | GUIDE |
| --- | --- | --- | --- |
| 🚫 | Spotify OAuth / library sync DEFER | Requires PKCE flow, token storage — complex. Build after Pro tier. | — |
| 🚫 | Artist profile pages /artist/[slug] DEFER | High effort, low retention impact right now | — |
| 🚫 | Genre deep dive pages /genre/[slug] DEFER | Build after you have 10,000 albums rated | — |
| 🚫 | Embeddable widget DEFER | Build after you have users worth embedding | — |
| 🚫 | Heavy analytics dashboards DEFER | /data and /admin are enough for Phase 5 — no more than that | — |
| 🚫 | PWA / offline mode DEFER | Service worker complexity not worth it yet | — |
| 🚫 | Machine learning / recommendation engine DEFER | Collaborative filter via Supabase SQL is all you need now | — |

🎯 THE PITCH — COMMIT THIS TO MEMORY

"We're building the Letterboxd for music — but with track-level statistical rigor and a defensible community taste graph." Longer version for investors: "Spotify knows what you stream. Apple Music knows what you buy. Nobody knows what you actually think is good — track by track. Banger Ratios answers that. We have [X] users who've rated [Y] albums across [Z] tracks. Our data is the only track-level community rating dataset of this scale in existence. We're building toward a data intelligence layer that labels and A&R teams would pay for — doing it by building the best consumer music product first."

WHICH INVESTOR?

|  | FEATURE / TASK | NOTES | GUIDE |
| --- | --- | --- | --- |
| 📊 | Nashville angels FUND | Lead with: built in Nashville, artist/fan insights, A&R data potential | — |
| 📊 | Music industry (labels, publishers) FUND | Lead with: fan reception data, track-level signal, artist dashboard | — |
| 📊 | Tech VCs FUND | Lead with: network effects, subscription revenue, data moat, DAU/MAU | — |

📋 DEPLOYMENT GUIDE TRACKER

Every change to the site gets its own numbered guide so you can execute it yourself.

|  | FEATURE / TASK | NOTES | GUIDE |
| --- | --- | --- | --- |
| ✅ | BR_DEPL_1 through BR_DEPL_17 DONE | Full site build — auth, RLS, schema, all pages | — |
| ✅ | BR_DEPL_18 DONE | Bayesian SQL (first attempt) · globals.css · 8 indexes | BR_DEPL_18 |
| ✅ | BR_DEPL_19 DONE | Bayesian final calibration fix — Prior=4.0, m=1.0. Working. | BR_DEPL_19 |
| 🔥 | BR_DEPL_20 ← DO THIS NEXT DO NEXT | Artwork 600×600 · RatioBadge.js · Skeleton · Toast · Profile fixes · Analytics | — |
| 🔥 | BR_DEPL_21 DO NEXT | BottomNav · Optimistic UI · Micro-animations · Design tokens · Genre filter | — |
| ⚡ | BR_DEPL_22 SOON | Activity feed · Animated stats · Progress bar · AlbumCard · FeedItem | — |
| ⚡ | BR_DEPL_23 SOON | Taste compatibility · Cache table · Cursor pagination everywhere · Recs | — |
| ⚡ | BR_DEPL_24 SOON | Album analytics (Recharts) · Vercel cron · Realtime · Edge caching | — |
| 🌙 | BR_DEPL_25 LATER | Weekly taste report card · Shareable card component | — |
| 💰 | BR_DEPL_26 REVENUE | Stripe + Banger Ratios Pro ($4.99/month) — the revenue unlock | — |
| 📊 | BR_DEPL_27 FUND | /data public page · /admin dashboard · Personal taste analytics | — |
| 💰 | BR_DEPL_28 REVENUE | Merch store (Printful) | — |
| 📊 | BR_DEPL_29 FUND | Embeddable widget | — |
| 🌙 | BR_DEPL_30+ LATER | Dark mode · Artist pages · Genre pages · Spotify OAuth · Label dashboard | — |

BANGER RATIOS  ·  MASTER CHECKLIST  ·  UPDATED  ·  bangerratios.com  ·  Nashville, TN  ·  February 2026